TRADEPRO 360

Smart Booking & Dispatch Platform

Technical & System Architecture Specification

For UK Plumbers, Electricians & Cleaning Businesses

| Document version | 1.0 — Draft for review |
| --- | --- |
| Prepared for | TradePro 360 — Product & Engineering |
| Scope | Backend, data model, integrations & rollout plan |

# Contents

# 1. Executive Summary

TradePro 360 is a job management platform that lets UK plumbers, electricians and cleaning businesses take a booking directly from their Google Business Profile, quote it instantly, dispatch the nearest available engineer, track the job live, and get paid — all from one white-labelled dashboard. This document specifies the backend architecture, data model, third-party integrations and rollout plan needed to take the working front-end prototype into production.

What this document covers Database design, API surface, the AI dispatch engine, real-time tracking, Stripe payments, the Google Business Profile (GMB) booking flow, multi-tenant white-labelling, security/compliance, and a phased delivery plan.

## 1.1 Guiding Principles

- Mobile-first for engineers, desktop-friendly for the trade-owner dashboard.

- Every write path (booking, dispatch, payment) is idempotent and audit-logged — money and job status must never be ambiguous.

- Multi-tenant from day one, so the same codebase serves every white-labelled trade business.

- Real-time by default: booking status, engineer location and chat all stream over WebSockets, not polling.

# 2. High-Level Architecture

A conventional three-tier architecture keeps the system easy to reason about and to scale piece by piece as booking volume grows.

## 2.1 Components

| Layer | Technology | Responsibility |
| --- | --- | --- |
| Client apps | React (customer web + owner dashboard), React Native (engineer app) | Booking flow, live map, chat, invoicing UI, dispatch console |
| API gateway | Node.js (NestJS) or Django REST Framework behind an ALB | AuthN/Z, request validation, rate limiting, tenant routing |
| Core services | Booking, Dispatch, Tracking, Payments, Notifications (separate modules or microservices) | Business logic per domain |
| Real-time layer | WebSocket gateway (Socket.IO / Pusher) backed by Redis pub/sub | Live location, status updates, chat delivery |
| Data store | PostgreSQL (+ PostGIS extension) | Bookings, users, engineers, payments, reviews |
| Cache / queue | Redis + a job queue (BullMQ / Celery) | Dispatch matching, PDF generation, notification retries |
| Object storage | S3-compatible bucket | Job photos, generated PDF invoices |
| Third-party | Stripe, Google Maps Platform, Google Business Profile, Twilio/SendGrid | Payments, routing/ETA, GMB booking, SMS/email |

## 2.2 Request Flow — "Customer books a job"

- Customer taps Book on GMB → deep link opens the web app with lat/lng and business ID pre-filled.

- Client calls POST /quotes to get a live price from the pricing service.

- Client calls POST /bookings — this writes the booking, then enqueues a dispatch job.

- The Dispatch worker picks the nearest available engineer (see Section 4), assigns the job, and publishes an update over WebSocket.

- Engineer app receives a push notification and accepts; tracking begins (Section 5).

- On completion, an invoice is generated and a Stripe Payment Intent is created or the job is flagged Pay Later (Section 6).

# 3. Data Model

PostgreSQL with the PostGIS extension for geographic queries (nearest-engineer lookups, service-area polygons). Every table carries a tenant_id for white-label multi-tenancy.

## 3.1 Core Tables

### tenants

| Field | Type | Notes |
| --- | --- | --- |
| id | uuid PK |  |
| business_name | text | Shown throughout the client-facing app |
| accent_color | text | Hex value for white-label theming |
| gmb_location_id | text | Links to the Google Business Profile location |
| stripe_account_id | text | Connected account for split payouts |
| subdomain | text unique | e.g. daveplumbing.tradepro360.app |

### users

| Field | Type | Notes |
| --- | --- | --- |
| id | uuid PK |  |
| tenant_id | uuid FK |  |
| role | enum | customer ¦ engineer ¦ owner ¦ admin |
| name, phone, email | text |  |
| password_hash | text | Or SSO identity if using Auth0/Cognito |

### engineers

| Field | Type | Notes |
| --- | --- | --- |
| id | uuid PK |  |
| user_id | uuid FK |  |
| trade | enum | plumbing ¦ electrical ¦ cleaning |
| current_location | geography(Point,4326) | Updated by the engineer app every 5–10s while on shift |
| status | enum | available ¦ busy ¦ offline |
| rating_avg | numeric |  |
| service_radius_km | numeric | Caps how far a job can be dispatched |

### bookings

| Field | Type | Notes |
| --- | --- | --- |
| id | uuid PK |  |
| tenant_id | uuid FK |  |
| customer_id | uuid FK |  |
| engineer_id | uuid FK nullable | Set once dispatched |
| service, job_type | enum / text |  |
| customer_location | geography(Point,4326) |  |
| address_label | text |  |
| status | enum | pending ¦ dispatched ¦ en_route ¦ in_progress ¦ completed ¦ cancelled |
| quote_breakdown | jsonb | Parts, labour, VAT snapshot at booking time |
| total_amount | numeric(10,2) |  |
| created_at / updated_at | timestamptz |  |

### Supporting tables

- job_photos — booking_id, url, uploaded_by, created_at

- chat_messages — booking_id, sender_id, body, created_at

- reviews — booking_id, stars, comment

- invoices — booking_id, pdf_url, issued_at, due_at

- payments — booking_id, stripe_payment_intent_id, status, method (now | later), paid_at

- part_prices — trade, job_type, part_cost, labour_cost, region, effective_from — the source for the dynamic pricing calculator

# 4. AI-Powered Job Dispatching

The prototype's nearest-neighbour matching is the right starting algorithm; production hardens it with real road-network ETAs and fairness/load rules.

## 4.1 Matching Pipeline

- Filter engineers by tenant, matching trade, status = available, and within service_radius_km of the job (PostGIS ST_DWithin).

- For each candidate, request a driving ETA from Google Distance Matrix API (real road network, not straight-line distance).

- Score candidates on a weighted mix: ETA (primary), current rating, and a load-balancing factor so one engineer doesn't get every job in a busy patch.

- Offer the job to the top-scored engineer with a 60-second accept window; on timeout or decline, offer to the next candidate.

- If no one accepts within the configured window, the job is queued and the owner dashboard is alerted for manual assignment.

Why not just straight-line distance? The prototype uses a haversine formula for demo purposes. In production, straight-line distance is misleading around rivers, motorways and one-way systems — Distance Matrix (or an open-source router like OSRM) gives a realistic ETA and is what the live tracking countdown should be built on too.

# 5. Real-Time Customer Tracking

## 5.1 Location Pipeline

- Engineer app streams GPS coordinates every 5–10 seconds via a lightweight WebSocket message while a job is active (and only while active, for battery and privacy).

- The gateway writes the latest position to Redis (keyed by booking_id) and republishes it to any subscribed customer session.

- ETA is recalculated periodically (not every ping) by re-querying Distance Matrix, to control API cost.

- The customer web app renders the position on a Leaflet/Google Maps view, exactly as in the prototype, but fed by live data instead of a simulated animation.

## 5.2 Status State Machine

| Status | Trigger | Customer sees |
| --- | --- | --- |
| pending | Booking submitted | "Finding your engineer" |
| dispatched | Engineer accepts | Engineer profile + starting ETA |
| en_route | Engineer taps "Start driving" | Live map + countdown |
| in_progress | Engineer taps "Arrived" | Job timer, chat open |
| completed | Engineer taps "Finish job" | Invoice + rating prompt |

# 6. Invoicing & Payments

## 6.1 Stripe Integration

- Use Stripe Connect (Standard or Express accounts) so each white-labelled tenant is paid out directly, with TradePro 360 taking a platform fee via application_fee_amount.

- Pay Now: create a PaymentIntent on job completion; confirm client-side with Stripe.js/Elements; listen for payment_intent.succeeded via webhook before marking the booking paid — never trust the client-side response alone.

- Pay Later: generate the invoice and a Stripe Payment Link / hosted invoice, emailed and texted to the customer with a due date; a scheduled job chases overdue invoices.

- Webhooks required: payment_intent.succeeded, payment_intent.payment_failed, charge.refunded, account.updated (for Connect onboarding status).

## 6.2 PDF Invoice Generation

Generate server-side (not just client-side as in the prototype) so every invoice is durable and reproducible: a queued worker renders the invoice (e.g. with a headless-Chrome HTML-to-PDF step or a library such as PDFKit), stores it in S3, and records the URL on the invoices table. This is also what gets emailed and what the owner dashboard links to.

# 7. Client Portal

- Photo upload: direct-to-S3 signed URLs from the client, so large images never round-trip through the API server.

- Chat: same WebSocket channel as tracking, scoped to booking_id; messages persisted to chat_messages for dispute resolution and QA.

- Ratings: a review is only writable once status = completed, enforced server-side, not just hidden in the UI.

# 8. Google Business Profile Selling Strategy

## 8.1 The "Book" Button Flow

Google Business Profile lets a verified business attach a booking URL to its "Book" button (via the Business Profile's Bookings/Reserve settings, or simply as the profile's configured appointment link for businesses outside the formal Reserve with Google program, which is invite-only). TradePro 360's job is to make that link do the work:

- The booking URL is unique per tenant: https://book.tradepro360.app/{tenant-subdomain}.

- Google appends approximate searcher location and UTM-style parameters where available; the landing page also requests precise geolocation via the browser (as in the prototype) to refine it.

- Landing page auto-selects the tenant's branding (name, accent colour, service list) from the tenant_id encoded in the subdomain — this is the white-label mechanism in practice.

- First paint shows the service picker with location already resolved, so a customer can reach an instant quote in under three taps.

## 8.2 Sales Narrative for Trade Owners

This is the pitch that turns the platform into a sellable product for local trades businesses, not just software:

- "Your Google Business Profile already gets the clicks — this turns those clicks into booked, quoted, dispatched jobs instead of missed calls."

- Every booking includes a firm, itemised quote before the customer commits, reducing no-shows and price-haggling on arrival.

- The owner never touches a spreadsheet — one dashboard shows every booking, engineer and payment, branded with their own business name.

# 9. White-Label Multi-Tenancy

- Single codebase, tenant-scoped data: every query is filtered by tenant_id (enforced at the ORM layer, and ideally backstopped with PostgreSQL Row-Level Security).

- Branding config (name, logo, accent colour, contact details) stored on the tenants table and loaded at app boot, exactly mirroring the Admin → Branding panel in the prototype.

- Each tenant gets a subdomain (or custom domain via CNAME) so a customer never sees "TradePro 360" unless the owner wants that co-branding.

- Role-based access: owner sees their tenant only; TradePro 360 platform admins see cross-tenant analytics for support and billing.

# 10. Security & Compliance

| Area | Requirement |
| --- | --- |
| Payments | No card data touches TradePro servers — Stripe Elements/Checkout only; PCI DSS SAQ-A scope. |
| Personal data | UK GDPR: data processing agreement with each tenant, right-to-erasure workflow, location data retained only for the active job plus a short audit window. |
| Access control | JWT-based auth with short-lived access tokens + refresh tokens; role checks enforced server-side on every endpoint. |
| Transport | TLS everywhere; WebSocket connections over WSS. |
| Audit trail | Every status change and payment event is appended to an immutable event log for dispute resolution. |

# 11. Recommended Tech Stack

| Concern | Recommendation |
| --- | --- |
| Backend framework | Node.js + NestJS (TypeScript) — or Django REST Framework if the team prefers Python |
| Database | PostgreSQL 15+ with PostGIS |
| Real-time | Socket.IO or Pusher Channels, backed by Redis |
| Queue / jobs | BullMQ (Node) or Celery (Python) + Redis |
| Customer & owner web app | React + TypeScript, Leaflet or Google Maps JS SDK |
| Engineer mobile app | React Native (shares types/logic with the web app) |
| Payments | Stripe Connect |
| Maps / routing / ETA | Google Maps Platform (Distance Matrix, Geocoding, Places) |
| Notifications | Twilio (SMS) + SendGrid (email) + FCM/APNs (push) |
| Hosting | AWS (ECS/Fargate or EKS) or Render/Fly.io for a faster first launch |
| Observability | Sentry (errors) + Datadog or Grafana/Prometheus (metrics) |

# 12. Phased Delivery Plan

## Phase 1 — Foundations (Weeks 1–4)

- Multi-tenant data model, auth, and the booking + pricing API.

- Port the prototype's booking flow to call real endpoints.

## Phase 2 — Dispatch & Tracking (Weeks 5–8)

- Dispatch matching service with Distance Matrix ETAs.

- WebSocket tracking layer; engineer companion app (MVP).

## Phase 3 — Payments & Portal (Weeks 9–11)

- Stripe Connect onboarding, PaymentIntents, server-side PDF invoices.

- Photo upload, chat persistence, review enforcement.

## Phase 4 — GMB & White-Label Rollout (Weeks 12–14)

- Per-tenant booking subdomains, branding panel, GMB "Book" link wiring for pilot businesses.

- Pilot with 2–3 UK trade businesses, then broaden onboarding.

Next step The working front-end prototype (TradePro360.html) already proves out every screen and flow described here — the fastest path to production is standing up the booking + dispatch API in Phase 1 and pointing the existing UI at it.